# Accounting Software: Requirements & Implementation Pathway for Faizan Rehabilitation Centre

Project: Integrated Accounting System for Faizan Rehabilitation Centre

Prepared for: Software Engineering Team

Prepared by: Management

# 1. Purpose

This document defines what the organisation needs from its accounting software and proposes a phased path to build and launch it. It is the starting point for technical design, estimation and quotation. Items marked are open points to settle together in the first workshop.

# 2. Project Overview

| Item | Detail |
| --- | --- |
| Organisation | One school and its Branches and one rehabilitation centre and its branches |
| Goal | Accurate, auditable, real-time accounting with simple reports for management and donors/regulators |
| Entities | Two units kept separate, with a consolidated view for management |
| Users | Accountant, cashier, administrator, management, auditor (view only) |
| Platform | Web-based preferred, accessible from office computers |

# 3. Objectives

- Replace manual and spreadsheet bookkeeping with a single reliable system.

- Keep separate books for the school and the rehabilitation centre, plus consolidated reporting.

- Automate fee billing, receipts, payroll and expense tracking.

- Track restricted funds, donations and grants with full traceability.

- Produce audit-ready financial statements at any time.

# 4. Scope

## 4.1 In scope

- Core accounting (general ledger, vouchers, trial balance, financial statements)

- Fee / patient-service billing and collection

- Payroll and staff advances

- Purchases, vendors and payables

- Donations, grants and fund accounting

- Budgeting and variance reporting

- Fixed assets and inventory (basic)

- Reporting, user roles, audit trail, backup

## 4.2 Out of scope (Phase 1)

- Full student academic management (timetable, exams)

- Clinical records and treatment notes for rehabilitation clients

- Online payment gateway (can be added in a later phase)

# 5. Functional Requirements

## 5.1 Core Accounting

- Configurable Chart of Accounts (assets, liabilities, fund balances, income, expenses) with account groups and codes

- Cost centres / departments (e.g. School, Rehab Centre, Vocational Training Center)

- Voucher types: Cash Receipt, Cash Payment, Bank Receipt, Bank Payment, Journal, Contra

- Multi-bank and multi-cash-book support; bank reconciliation

- Opening balances entry, financial year setup, period locking after closing

- Automatic double-entry posting with balance validation

- Year-end closing and carry-forward of balances

## 5.2 School Fee Management

- Student master (admission no., name, class/section, guardian, sibling link, status)

- Fee structure by class: admission fee, tuition, annual charges, transport, exam, other

- Discounts, scholarships, sibling concessions and late-fee rules

- Monthly / term fee voucher generation in bulk

- Fee receipts (printed and PDF), with receipt numbering that cannot be duplicated

- Arrears, advance payments and defaulter lists

- WhatsApp/email reminders

## 5.3 Rehabilitation Centre Billing

- Client/patient master with a unique ID (accounting details only; no clinical data)

- Service and package rates (sessions, therapy, residential stay, assessment)

- Invoice and receipt generation; advance deposits and installment plans

- Sponsorship or third-party payer tracking (sponsor pays on behalf of client)

- Concessions and free/subsidised cases with approval and reason recorded

## 5.4 Fund, Donation & Grant Accounting

- Separate funds (General, Zakat/Charity, Donor-restricted, Grant projects)

- Donor master, donation receipts and acknowledgement letters

- Restricted-fund rules: expenses charged only against permitted funds

- Grant tracking: amount, period, utilisation, balance, donor report

- Fund-wise income and expenditure statements

## 5.5 Payroll & HR-Accounts

- Employee master, designations, departments, bank details

- Salary structure: basic, allowances, deductions, overtime

- Monthly payroll processing, payslips, salary sheet, bank transfer file

- Advances, loans and recovery schedule

- Leave-based deductions (basic link; full HR module is a future phase)

- Statutory deductions as per applicable local regulations

## 5.6 Purchases, Expenses & Payables

- Vendor master and vendor ledger

- Purchase orders (optional), purchase bills, payment against bills

- Expense categories and department-wise expense booking

- Approval workflow for payments above a set limit

- Petty cash management with imprest system

## 5.7 Fixed Assets & Inventory (Basic)

- Asset register (furniture, equipment, vehicles, therapy equipment), with depreciation methods

- Stock items for stationery, uniforms, books, consumables; issue and balance tracking

## 5.8 Budgeting

- Annual budget by account, department and fund (capital and revenue)

- Monthly phasing, revisions, budget vs actual with variance %

- Alerts when spending approaches the budget limit

## 5.9 Reports

| Category | Reports |
| --- | --- |
| Financial statements | Trial Balance, Income & Expenditure, Balance Sheet, Receipts & Payments, Cash Flow |
| Ledgers | General ledger, party/vendor ledger, bank book, cash book, day book |
| School | Fee collection (daily/monthly), defaulters, class-wise arrears, concession report |
| Rehab centre | Service income, client dues, sponsor-wise receivables |
| Funds & donors | Fund statements, donor-wise report, grant utilisation |
| Payroll | Salary sheet, payslips, deduction summary, advances |
| Management | Budget vs actual, department-wise P&L, consolidated dashboard |

All reports must be filterable by date, department and fund, and exportable to PDF and Excel.

# 6. User Roles & Access Control

| Role | Typical Access |
| --- | --- |
| Administrator | Full access, user and settings management |
| Accountant | Create/edit vouchers, reports, reconciliation, closing |
| Cashier / Fee Clerk | Fee and receipt entry only, own daily collection report |
| Approver / Manager | Approve payments, concessions, journal entries; view dashboards |
| Management / Board | Read-only dashboards and reports |
| Auditor | Read-only access to all records and audit trail |

# 7. Non-Functional Requirements

- Security: Encrypted passwords, role-based permissions, session timeout, optional two-factor login

- Audit trail: Every create/edit/delete logged with user, date and time; posted entries not deletable (reverse instead)

- Backup & recovery: Automatic daily backup, off-site/cloud copy, tested restore procedure

- Performance: Standard reports in under 5 seconds with several years of data

- Availability: Accessible during working hours; planned maintenance outside office time

- Usability: Simple screens for non-technical staff; keyboard-friendly data entry; English (Urdu or other local language labels optional

- Scalability: Ability to add branches, new fee types and new departments without code changes

- Data protection: Student, client and donor data handled confidentially, with access restricted by role

# 8. Data Migration

- Import of opening balances, student list, client list, staff list and vendor list through Excel templates

- Validation report for imported data (duplicates, missing fields)

- Parallel run of old and new system for at least one month before full switch

# 9. Implementation Pathway

| Phase | Activities | Output | Indicative Duration |
| --- | --- | --- | --- |
| 1. Discovery & Design | Workshops, finalise requirements, chart of accounts, fee/rate structures, wireframes | Signed-off requirements and design | 2–3 weeks |
| 2. Core Build | General ledger, vouchers, users/roles, cost centres, bank/cash books, core reports | Working accounting core | 4–6 weeks |
| 3. Operations Modules | Fee management, rehab billing, payroll, purchases, fund/donation tracking | Functional modules | 5–7 weeks |
| 4. Budget, Assets & Reporting | Budgeting, fixed assets, inventory, dashboards, full report set | Complete reporting suite | 3–4 weeks |
| 5. Testing & Migration | Test scripts, data import, user acceptance testing (UAT), bug fixes | UAT sign-off | 3 weeks |
| 6. Training & Go-Live | Staff training, user manuals, parallel run, go-live support | Live system | 2–3 weeks |
| 7. Support & Maintenance | Warranty period, bug fixes, enhancements | Stable operation | 3–6 months |